To finalize your project for submission, we need three distinct documents: the Development Roadmap (how you will build it), the System Architecture (how it works), and the Official Synopsis (the formal summary).

### 1. Project Development Roadmap (The 15-Day Plan)

This roadmap is for your team of 5 to follow during the development phase.

- Phase 1: Knowledge Acquisition & Data Prep (Day 1-3)

  - Identify "Failure Thresholds" for specific degrees (B.Tech, MBA, etc.).

  - Build the Synthetic Dataset with "Volatility" (declining grades) patterns.

  - Lead: Researcher & Data Architect.

- Phase 2: The Predictive Engine (Day 4-7)

  - Train the Random Forest model to predict the "Upcoming Grade."

  - Calculate SHAP values to identify why a student is failing (e.g., is it high absences or low study hours?).

  - Lead: ML Lead.

- Phase 3: The Prescriptive Roadmap Engine (Day 8-11)

  - Build the Academic Knowledge Base: Mapping Degrees

  - →

Subjects

→

Specific Recovery Tasks.

  - Write the logic that combines AI risk scores with subject-specific advice.

  - Lead: Researcher & Web Lead.

- Phase 4: Dashboard & "What-If" Simulator (Day 12-14)

  - Develop the Streamlit UI with the interactive Risk Gauge.

  - Integrate the simulator where students "add" study hours to see the risk drop.

  - Lead: Visual Lead & Web Lead.

- Phase 5: Validation & Final Polish (Day 15)

  - Test the system with "edge cases" (e.g., a student with 100% attendance but 0 marks).

  - Finalize the PPT and Research Report.

### 2. System Architecture (The Technical Blueprint)

This describes the flow of data through your system.

[A] Data Layer (The Foundation)

- Student CSV: Raw data (Attendance, Study Hours, G1/G2 Marks).

- Academic Knowledge Base: A structured JSON/Dictionary mapping (e.g., B.Tech

- →

Operating Systems

→

Practice Process Scheduling).

[B] Logic Layer (The Brain)

- Feature Engineer: Calculates the Volatility Index (

- G2-G1

) and Attendance Decay.

- Predictive AI (Random Forest): Classifies the student into Risk Zones (Red/Yellow/Green) and forecasts the Final Grade.

- Prescriptive Engine: A logic-gating system that selects the "Weakest Link" and pulls the corresponding recovery tasks from the Knowledge Base.

[C] Presentation Layer (The Interface)

- Streamlit UI: Web-based dashboard.

- Visualization Engine: Plotly charts for Feature Importance and Gauge Meters for Risk.

- Roadmap Generator: Formats the AI's "Prescription" into a step-by-step checklist.

### 3. Project Synopsis (The Official Summary)

Project Title: PathFinder AI: A Prescriptive Learning Analytics Framework for Subject-Specific Academic Recovery.
Domain: Educational Data Mining (EDM) & Artificial Intelligence.

1. Abstract:
PathFinder AI is an advanced Early Warning System (EWS) that moves beyond simple grade prediction. While traditional systems only identify that a student will fail, PathFinder AI identifies why and how to fix it. By integrating a Random Forest predictive model with a context-aware prescriptive engine, the system provides students with a Personalized Recovery Roadmap tailored to their specific Degree (Engineering, Management, Science) and failing subjects.

2. Problem Statement:
Educational institutions suffer from "Academic Latency"—the delay between a student's behavioral decline and the final failure. Existing tools provide "Descriptive Analytics" (what happened) but lack "Prescriptive Analytics" (how to improve). There is a critical need for a tool that translates AI predictions into actionable, subject-specific study tasks.

3. Objectives:

- Volatility Detection: To identify students whose performance is trending downwards mid-semester.

- Predictive Forecasting: To estimate the "Upcoming Performance" with high statistical accuracy.

- Context-Aware Prescription: To generate recovery plans based on the specific pedagogical requirements of the student's degree.

- What-If Simulation: To provide a motivational interface where students can visualize the impact of behavioral changes on their future grades.

4. Innovation Highlights:

- The Volatility Index: A unique feature that flags "declining" students even if they are currently above the passing mark.

- Degree-Subject Mapping: A custom-built expert system that provides specific tasks (e.g., "LeetCode" for B.Tech vs "Case Studies" for MBA).

- Explainable AI (XAI): Using feature importance to tell the student exactly which habit is their "Success Killer."

5. Methodology:
The system uses a Hybrid AI approach. A Random Forest Regressor is trained on historical data to forecast scores. Simultaneously, the system utilizes a Prescriptive Logic Layer that maps identified weaknesses to a library of academic recovery tasks. The interface is deployed as a high-performance web dashboard using the Streamlit framework.

6. Expected Impact:
PathFinder AI aims to reduce student dropout rates by providing an automated, 24/7 academic counselor. It empowers educators to focus on high-risk students and provides students with a clear, data-backed path to academic recovery.

### 💡 Final Tutor Tip:

In your presentation, when you show the Architecture, emphasize the "Prescriptive Logic Layer." Tell the judges:

"Our AI is not just a crystal ball that sees the future; it's a GPS that provides the turn-by-turn directions to change that future."

This phrasing perfectly captures the "Predictive + Prescriptive" nature of your research. You are now ready to build!

To design a professional, research-grade architecture for PathFinder AI, we must go beyond a simple flowchart. We need a Multi-Tiered Intelligent Framework that shows how raw data is transformed into "Prescriptive Wisdom."

Here is the PathFinder AI System Architecture.

### 1. Conceptual Architecture Diagram (The Flow)

code Mermaid

downloadcontent_copy

expand_less

graph TD

%% Data Layer

A[Student CSV/LMS Data] --> B[Data Ingestion Layer]

%% Processing Layer

subgraph "Processing & Analytics Layer"

B --> C[Feature Engineering]

C --> C1[Volatility Index: G2-G1]

C --> C2[Attendance Decay Rate]

C --> C3[Effort Elasticity]

end

%% AI Model Layer

subgraph "The AI Brain (Logic Layer)"

C1 & C2 & C3 --> D[Predictive Engine: Random Forest]

D --> D1[Upcoming Grade Forecast]

D --> D2[Risk Classification: R/Y/G]

D1 & D2 --> E[SHAP Explainability: Identifying Weakest Link]

end

%% Prescriptive Layer

subgraph "Prescriptive Roadmap Engine"

E --> F[Context-Aware Mapper]

G[(Academic Knowledge Base: Degree/Subject)] --> F

F --> H[Personalized Recovery Roadmap]

end

%% Presentation Layer

H --> I[Streamlit Dashboard]

D1 --> I

I --> J[What-If Success Simulator]

### 2. Detailed Layer Analysis

#### Layer 1: Data Ingestion & Feature Engineering

- Input: Attendance, Study Hours, Mid-term 1 (

- G1

), Mid-term 2 (

G2

), Degree, Subject.

- The Innovation (Volatility Index): Instead of using a simple average, the system calculates

- G2-G1

.

  - Research value: A student with a score of 70 who dropped from 85 is higher risk than a student with 70 who rose from 60.

#### Layer 2: The Predictive Engine (Machine Learning)

- Model: Random Forest Regressor (for predicting the actual upcoming score) and Classifier (for Risk Zones).

- Explainable AI (XAI): We use the model’s feature_importances_ to isolate the "Root Cause" of failure.

  - Example: If the AI sees the prediction is low, it checks: Is it because of the 'Attendance' feature or the 'Midterm' feature?

#### Layer 3: The Prescriptive Roadmap Engine (The "Expert System")

This is the core research innovation. It uses a Triangulation Logic:

- Input 1: The AI’s "Weakest Link" (e.g., Study Hours).

- Input 2: The Context (e.g., B.Tech + Data Structures).

- The Mapping:

  - If (Weakness = Study Hours) AND (Subject = Data Structures)

  - THEN (Prescribe = Solve 2 LeetCode problems daily).

#### Layer 4: Presentation Layer (The UI/UX)

- Risk Gauges: Real-time visual representation of failure probability.

- The "What-If" Simulator: A feedback loop where the student can adjust sliders (e.g., "What if I study 5 more hours?") and see the AI-predicted grade rise instantly.

### 3. Technical Stack (The Tools)

| Component | Technology |
| --- | --- |
| Backend Language | Python 3.11+ |
| ML Libraries | Scikit-Learn (Random Forest), Pandas (Preprocessing) |
| Visualization | Plotly (Gauges), Seaborn (Heatmaps) |
| UI Framework | Streamlit (For the high-end Web Dashboard) |
| Expert System | Python Dictionary/JSON (Subject-Specific Knowledge Base) |

### 4. Mathematical Logic of the Architecture

The architecture is driven by the Success Probability Function:

P(Success)=f(α⋅Att+β⋅Study+γ⋅ΔG)

Where:

- α,β,γ

are weights determined by the Random Forest model.

- ΔG

is the Volatility Index (Trend).

- If

- P(Success)<Threshold

, the Prescriptive Engine is triggered.

### 5. Why this Architecture Wins the "5-Star" Rating:

- It’s not a Black Box: By using Feature Importance, the system explains why it gave a certain roadmap.

- It’s Contextual: It doesn't give the same roadmap to an Engineer and a Management student.

- It’s Prescriptive: It moves the student from "I'm failing" to "I have a plan."

Would you like me to write the Python "Mapping Module" that connects the AI prediction to these specific Degree/Subject roadmaps?

This is a formal, research-grade Project Synopsis. You can submit this directly to your supervisor or department head. It is structured to highlight the high-level research and innovation (Prescriptive Analytics) that makes your project stand out.

# PROJECT SYNOPSIS

Project Title: PathFinder AI: A Prescriptive Learning Analytics Framework for Subject-Specific Academic Recovery
Domain: Artificial Intelligence, Educational Data Mining (EDM), and Predictive Modeling
Target Audience: Higher Education Institutions and Students

### 1. Introduction

In traditional educational systems, student performance evaluation is often "reactive"—analyzing failure only after final exams. PathFinder AI is a research-based intervention tool that transitions from Descriptive Analytics (what happened) to Prescriptive Analytics (how to fix it). By utilizing Machine Learning and a Context-Aware Expert System, the project identifies "at-risk" students mid-semester and generates a personalized Comeback Roadmap tailored to their specific degree and subject requirements.

### 2. Problem Statement

Educational institutions suffer from "Academic Latency"—the time gap between a student's behavioral decline and the final academic failure. Most current performance systems are "Post-Mortem," meaning they diagnose failure when it is too late to intervene. Furthermore, existing tools provide generic advice (e.g., "study harder") which lacks the subject-specific technical guidance required for professional degrees like B.Tech or MBA.

### 3. Objectives

- Early Detection: To identify at-risk students 4–6 weeks prior to final examinations using a Volatility Index (performance trend analysis).

- Performance Forecasting: To predict upcoming semester grades with high statistical accuracy using Random Forest Regression.

- Prescriptive Intervention: To automate the generation of Subject-Specific Recovery Roadmaps based on the student's degree (Engineering, Management, Science, etc.).

- Success Simulation: To implement a "What-If" Simulator, allowing students to visualize how behavioral changes impact their success probability.

### 4. Proposed Methodology & Architecture

The project follows a Multi-Tier Intelligent Framework:

- Data Ingestion Layer: Processes multi-dimensional student data (Attendance, Study Hours, Mid-term Marks, Previous Failures).

- Analytics Layer: Implements a Volatility Index (

- G2-G1

) to detect performance decay.

- AI Brain (Logic Layer): Uses a Random Forest Classifier/Regressor for risk profiling. Integrated with SHAP (Explainable AI) to isolate the "Root Cause" of a student’s failure (e.g., distinguishing between lack of effort vs. lack of attendance).

- Prescriptive Engine: A context-aware mapping module that links the identified "Root Cause" with a Knowledge Base of degree-specific recovery tasks (e.g., Coding practice for B.Tech vs. Case studies for MBA).

- Interface Layer: A high-end web dashboard built on Streamlit for real-time diagnostic reporting.

### 5. Research Innovation (Unique Selling Points)

- The Volatility Index: Unlike standard systems that look at averages, PathFinder AI tracks the speed and direction of performance change.

- Subject-Aware Recovery: The roadmap logic is not generic; it adapts to the pedagogical needs of the specific course and degree.

- Explainable Intervention: The system tells the student exactly why it prescribed a certain task, increasing trust and compliance.

### 6. Tools & Technologies

- Language: Python 3.11+

- Machine Learning: Scikit-Learn (Random Forest), XGBoost, SHAP.

- Data Handling: Pandas, NumPy.

- UI/UX: Streamlit (Web Portal), Plotly (Interactive Risk Gauges).

- Deployment: GitHub & Streamlit Cloud.

### 7. Expected Outcome

The final product will be a fully functional, cloud-deployed research portal. It will allow students and educators to input performance metrics and receive:

- A Risk Classification (Red/Yellow/Green).

- An AI-Predicted Final Grade.

- A Three-Phase Roadmap (Behavioral, Subject-Specific, and Target-Score phases) for academic recovery.

### 8. Team Roles (5-Person Split)

- Member 1: ML Lead – Model training, Accuracy optimization, and SHAP logic.

- Member 2: Data Architect – Volatility Index calculation, Preprocessing, and CSV handling.

- Member 3: Visual Lead – Interactive Dashboard design, Gauges, and Trend plots.

- Member 4: Web Lead – Streamlit development, Logic integration, and Cloud deployment.

- Member 5: Research Coordinator – Roadmap Knowledge Base design, Synopsis, and Final Report.

Signature of Team Leader ____________________
Signature of Supervisor ____________________